Class: 21CLC10 – Introduction to Software Engineering

Group ID: 04

Group Name: Code999+Bugs

Project Name: 2HandBook

**WEEKLY SCRUM MEETING MINUTES**

Sprint 02 (03/07/2023 - 16/07/2023)

Members:

21127189 - Đinh Quý Triều

21127197 - Nguyễn Đức Tuấn

21127232 - Nguyễn Thanh Bình

**21127453 - Hoàng Anh Trà**

22127096 - Trần Phúc Hải

About Sprint 02:

* Training more about front-end development
* Revise and detail the documents in previous sprint
* Draw Use-case model, write Use-case specification
* Complete UI prototype, HTML documents and implement UI
* Design Database model

**SPRINT 02 - 08/07/2023 MEETING MINUTES**

Host: 21127453 - Hoàng Anh Trà

Secretary: Đinh Quý Triều (21127189)

Time: 20:11 - 22:27 08/07/2023

Members present:

21127189 - Đinh Quý Triều

21127197 - Nguyễn Đức Tuấn

21127232 - Nguyễn Thanh Bình

**21127453 - Hoàng Anh Trà**

22127096 - Trần Phúc Hải

Members absent: 0

Status Report:

21127189 - Đinh Quý Triều

* Completed Tasks:
  + Training template engine Handlebars, Bootstrap 5, SASS/SCSS
  + Design the rest of UI prototype (My order screen, Become seller screen)
  + Update and complete HTML documents (Profile updating screen, My order screen, Become seller screen)
* In-progress Tasks:
  + Revised Project Plan (1. Introduction and 4.3.1)
  + Detailed Vision Document (1. Introduction + 4. Product Overview)
  + Implement UI (Profile updating screen, My order screen, Become seller screen)
* To-do Tasks:
  + Draw Use-case diagram and Write Uses-case specification (Report comment for admin, Update account information and Evaluate a product)
* Issues/Obstacles
  + The presentation interface is not aesthetically pleasing.

21127197 - Nguyễn Đức Tuấn

* Completed Tasks:
  + Training template engine Handlebars, Bootstrap 5, SASS/SCSS
  + Design the rest of UI prototype (Order management screen)
  + Update and complete HTML documents (Specific product screen, Order management screen, All products screen)
* In-progress Tasks:
  + Implement UI (Specific product screen, Order management screen, All products screen)
  + Revised Project Plan (2. Project Overview)
  + Detailed Vision Document (2. Positioning)
* To-do Tasks:
  + Draw Use-case diagram and Write Uses-case specification (Buy products, Report accounts and products for admin)
* Issues/Obstacles:
  + The presentation interface is not aesthetically pleasing.

21127232 - Nguyễn Thanh Bình

* Completed Tasks:
  + Training template engine Handlebars, Bootstrap 5, SASS/SCSS
  + Design the rest of UI prototype (Manage product screen, Cart)
  + Update and complete HTML documents (Header, Editing product screen, Manage product screen, Cart)
  + Implement UI (Header, Editing product screen, Manage product screen, Cart)
* In-progress Tasks:
  + Revised Project Plan (4.2 Project Plan)
  + Detailed Vision Document (6. Non-Functional Requirements)
* To-do Tasks:
  + Draw Use-case diagram and Write Uses-case specification (Create a new product, Delete a product and Update product information)
* Issues/Obstacles:
  + None

21127453 - Hoàng Anh Trà

* Completed Tasks:
  + Training template engine Handlebars, Bootstrap 5, SASS/SCSS
  + Design the rest of UI prototype (Payment screen, Admin handle screen)
  + Update and complete HTML documents (Main, Footer, Payment screen, Admin handle screen)
* In-progress Tasks:
  + Revised Project Plan (3. Project Organization)
  + Detailed Vision Document (3. Stakeholder and User Descriptions)
  + Implement UI (Main, Footer, Payment screen, Admin handle screen)
* To-do Tasks:
  + Update UI implementation
  + Draw Use-case diagram and Write Uses-case specification (Become seller, Post an announcement and Make a product trending)
* Issues/Obstacles:
  + Lack of information to reference about the admin handle screen.

22127096 - Trần Phúc Hải

* Completed Tasks:
  + Design the rest of UI prototype (Sign up screen, Shop information screen)
  + Update and complete HTML documents (About us screen, Sign in screen, Sign up screen, Shop information screen)
* In-progress Tasks:
  + Training template engine Handlebars, Bootstrap 5, SASS/SCSS
  + Revised Project Plan (4.3.3 Risk Management)
  + Detailed Vision Document (5. Product Features)
  + Implement UI (About us screen, Sign in screen, Sign up screen, Shop information screen)
* To-do Tasks:
  + Draw Use-case diagram and Write Uses-case specification (Sign in, Sign up and Search Products)
* Issues/Obstacles:
  + Implement handlebars, scss.

Summary

* Tasks about Use-case have been assigned to everyone.
* Database model is going to be designed in the next meeting (10/07/2023).
* Continue completing UI tasks.
* Waiting for the feedback of the lecturer about documents and updating them.

**SPRINT 2 - 15/7 MEETING MINUTES**

Host: 21127453 - Hoàng Anh Trà

Secretary: 22127096 - Trần Phúc Hải

Time: 20:00 - 20:22 15/7/2023

Members present: 4

21127189 - Đinh Quý Triều

21127232 - Nguyễn Thanh Bình

**21127453 - Hoàng Anh Trà**

22127096 - Trần Phúc Hải

Members absent: 1

21127197 - Nguyễn Đức Tuấn

Status Report:

21127189 - Đinh Quý Triều

* Completed Tasks:
  + Training template engine Handlebars, Bootstrap 5, SASS/SCSS
  + Design the rest of UI prototype (My order screen, Become seller screen)
  + Update and complete HTML documents (Profile updating screen, My order screen, Become seller screen)
  + Revised Project Plan (1. Introduction and 4.3.1)
  + Detailed Vision Document (1. Introduction + 4. Product Overview)
* In-progress Tasks:
  + Implement UI (Profile updating screen, My order screen, Become seller screen)
  + Draw Use-case diagram and Write Uses-case specification (Report comment for admin, Update account information and Evaluate a product)
* To-do tasks:
  + Add steps in alternative flow (Use-case specifications)
* Issues/Obstacles
  + The presentation interface is not aesthetically pleasing.
  + Limited time for project due to midterm exams

21127197 - Nguyễn Đức Tuấn

* Completed Tasks:
  + Training template engine Handlebars, Bootstrap 5, SASS/SCSS
  + Design the rest of UI prototype (Order management screen)
  + Update and complete HTML documents (Specific product screen, Order management screen, All products screen)
  + Implement UI (Specific product screen, Order management screen, All products screen)
  + Draw Use-case diagram and Write Uses-case specification (Buy products, Report accounts and products for admin)
* In-progress Tasks:
  + Revised Project Plan (2. Project Overview)
  + Detailed Vision Document (2. Positioning)
* To-do Tasks:
  + Update UI implementation
  + Add alternative flows
* Issues/Obstacles:
  + Absent

21127232 - Nguyễn Thanh Bình

* Completed Tasks:
  + Training template engine Handlebars, Bootstrap 5, SASS/SCSS
  + Design the rest of UI prototype (Manage product screen, Cart)
  + Update and complete HTML documents (Header, Editing product screen, Manage product screen, Cart)
  + Implement UI (Header, Editing product screen, Manage product screen, Cart)
  + Revised Project Plan (4.2 Project Plan)
  + Detailed Vision Document (6. Non-Functional Requirements)
  + Draw Use-case diagram and Write Uses-case specification (Create a new product, Delete a product and Update product information)
* Issues/Obstacles:
  + None

21127453 - Hoàng Anh Trà

* Completed Tasks:
  + Training template engine Handlebars, Bootstrap 5, SASS/SCSS
  + Revised Project Plan (3. Project Organization)
  + Detailed Vision Document (3. Stakeholder and User Descriptions)
* In-progress Tasks:
  + Design the rest of UI prototype (Payment screen, Admin handle screen)
  + Update and complete HTML documents (Main, Footer, Payment screen, Admin handle screen)
  + Implement UI (Main, Footer, Payment screen, Admin handle screen)
  + Draw Use-case diagram and Write Uses-case specification (Become seller, Post an announcement and Make a product trending)
* Issues/Obstacles:
  + Lack of information to reference about the admin handle screen.
  + Limited time for project due to midterm exams

22127096 - Trần Phúc Hải

* Completed Tasks:
  + Design the rest of UI prototype (Sign up screen, Shop information screen)
  + Update and complete HTML documents (About us screen, Sign in screen, Sign up screen, Shop information screen)
* In-progress Tasks:
  + Training template engine Handlebars, Bootstrap 5, SASS/SCSS
  + Revised Project Plan (4.3.3 Risk Management)
  + Detailed Vision Document (5. Product Features)
  + Implement UI (About us screen, Sign in screen, Sign up screen, Shop information screen)
* To-do Tasks:
  + Draw Use-case diagram and Write Uses-case specification (Sign in, Sign up and Search Products)
* Issues/Obstacles:
  + Implement handlebars, scss.
  + Limited time for project due to midterm exams

Summary

* Most of the tasks have not been completed because the members are in midterm week.
* Proceed to finish tasks and prepare for sprint 02 reviewing and sprint 03 planning.