Class: 21CLC10 – Introduction to Software Engineering

Group ID: 04

Group Name: Code999+Bugs

Project Name: 2HandBook

**PLANNING MEETING MINUTES**

Sprint 2 (3/7/2023 - 16/7/2023)

Host: 21127453 - Hoàng Anh Trà

Secretary: 21127232 - Nguyễn Thanh Bình

Time: 20:36 - 21:30 16/7/2023

Members present: 4

21127189 - Đinh Quý Triều

21127232 - Nguyễn Thanh Bình

**21127453 - Hoàng Anh Trà**

22127096 - Trần Phúc Hải

Members absent: 1

21127197 - Nguyễn Đức Tuấn

About the next sprint (Sprint 3)

* Training more about back-end development
* Revise and detail the documents in previous sprint
* Draw Class diagrams, write Software Architecture Document
* Design initial feature functions and implement them
* Implement database
* Continue to design the rest of UI and implement UI that was not finished in the previous sprint.

Issues/Obstacles

* Having not done all assignments before deadline
  + Limited time for project due to midterm exams
* A member is absent without informing any reasons
* Distinguishing between actors is not clear
* Having some difficulties when thinking about alternative flows and non-functional requirements

Tasks for the next sprint

* Training NodeJS, ExpressJS, MongoDB
* Training Internet and Web (HTTP, URL, IP, Domain)
* Revised Use-case Specification
* Writing Software Architecture Document
* Draw Class diagrams
* Implement database
* Design feature functions
* Implement initial feature functions
* Implement the rest of UI
* Design the rest of UI prototype

Assign tasks (More details at Jira)

21127189 - Đinh Quý Triều

* Training NodeJS, ExpressJS, MongoDB
* Training Internet and Web (HTTP, URL, IP, Domain)
* Revised Use-case Specification (Report comment for admin, Update account information and Evaluate a product)
* Implement UI (Profile updating screen, My order screen, Become seller screen)

21127197 - Nguyễn Đức Tuấn

* Training NodeJS, ExpressJS, MongoDB
* Training Internet and Web (HTTP, URL, IP, Domain)
* Revised Use-case Specification (Buy products, Report accounts and products for admin)

21127232 - Nguyễn Thanh Bình

* Training NodeJS, ExpressJS, MongoDB
* Training Internet and Web (HTTP, URL, IP, Domain)
* Revised Use-case Specification (Create a new product, Delete a product and Update product information)

21127453 - Hoàng Anh Trà

* Training NodeJS, ExpressJS, MongoDB
* Training Internet and Web (HTTP, URL, IP, Domain)
* Revised Use-case Specification (Become seller, Post an announcement and Make a product trending)
* Design the rest of UI prototype (Payment screen, Admin handle screen)
* Implement UI (Main, Footer, Payment screen, Admin handle screen)

22127096 - Trần Phúc Hải

* Training NodeJS, ExpressJS, MongoDB
* Training Internet and Web (HTTP, URL, IP, Domain)
* Revised Use-case Specification (Sign in, Sign up and Search Products)
* Implement UI (About us screen, Sign in screen, Sign up screen, Shop information screen)

Notes: Five following tasks will be discussed and done together in the next offline meeting.

* Writing Software Architecture Document
* Draw Class diagrams
* Design feature functions
* Implement database
* Implement initial feature functions