Class: 21CLC10 – Introduction to Software Engineering

Group ID: 04

Group Name: Code999+Bugs

Project Name: 2HandBook

**WEEKLY SCRUM MEETING MINUTES**

Sprint 3 (17/7/2023 - 30/7/2023)

Members:

21127189 - Đinh Quý Triều

21127197 - Nguyễn Đức Tuấn

21127232 - Nguyễn Thanh Bình

**21127453 - Hoàng Anh Trà**

22127096 - Trần Phúc Hải

About Sprint 3:

* Training NodeJS, ExpressJS, MongoDB
* Training Internet and Web (HTTP, URL, IP, Domain)
* Revised Use-case Specification
* Writing Software Architecture Document
* Draw Class diagrams
* Implement database
* Design feature functions
* Implement initial feature functions
* Implement the rest of UI
* Design the rest of UI prototype

**SPRINT 3 - 22/07 MEETING MINUTES**

Host: 21127453 - Hoàng Anh Trà

Secretary: 21127197 - Nguyễn Đức Tuấn

Time: 20:06 - 21:36 22/07/2023

Members present: 5

21127189 - Đinh Quý Triều

21127197 - Nguyễn Đức Tuấn

21127232 - Nguyễn Thanh Bình

**21127453 - Hoàng Anh Trà**

22127096 - Trần Phúc Hải

Members absent: 0

Status Report:

21127189 - Đinh Quý Triều

* Completed Tasks
  + Draw Use-case diagram and Write Uses-case specification (Report comment for admin, Update account information and Evaluate a product)
* In-progress Tasks
  + Writing Software Architecture Document (Part 4.2)
* Issues/Obstacles
  + None

21127197 - Nguyễn Đức Tuấn

* Completed Tasks
  + Draw Use-case diagram and Write Uses-case specification (Buy products, Report accounts and products for admin)
* In-progress Tasks
  + Writing Software Architecture Document (Part 1, 2, 3, 4.0 and 4.6)
* Issues/Obstacles
  + None

21127232 - Nguyễn Thanh Bình

* Completed Tasks
  + Draw Use-case diagram and Write Uses-case specification (Create a new product, Delete a product and Update product information)
* In-progress Tasks
  + Writing Software Architecture Document (Part 5 and 6)
* Issues/Obstacles
  + None

21127453 - Hoàng Anh Trà

* Completed Tasks
  + Draw Use-case diagram and Write Uses-case specification (Sign in, Sign up and Search Products)
* In-progress Tasks
  + Writing Software Architecture Document (Part 4.1)
* Issues/Obstacles
  + Problems about replacing between component and package diagram

22127096 - Trần Phúc Hải

* Completed Tasks
  + Draw Use-case diagram and Write Uses-case specification (Become seller, Post an announcement and Make a product trending)
* In-progress Tasks
  + Writing Software Architecture Document (Part 4.3 and 4.4)
* Issues/Obstacles
  + None

Summary

* Some tasks will be assigned to the next offline meeting.
* Design feature functions
* Implement Database
* Implement initial feature functions

**SPRINT 3 - 29/07 MEETING MINUTES**

Host: 21127453 - Hoàng Anh Trà

Secretary: 21127189 - Đinh Quý Triều

Time: 20:15 - 20:46 29/7/2023

Members present: 4

21127189 - Đinh Quý Triều

21127232 - Nguyễn Thanh Bình

**21127453 - Hoàng Anh Trà**

22127096 - Trần Phúc Hải

Members absent: 1

21127197 - Nguyễn Đức Tuấn

Status Report:

21127189 - Đinh Quý Triều

* Completed Tasks
  + Draw Use-case diagram and Write Uses-case specification (Report comment for admin, Update account information and Evaluate a product)
  + Writing Software Architecture Document (Part 4.2)
  + Design feature functions
  + Implement Database
* In-progress Tasks
  + Implement initial feature functions
* Issues/Obstacles
  + None

21127197 - Nguyễn Đức Tuấn

* Completed Tasks
  + Draw Use-case diagram and Write Uses-case specification (Buy products, Report accounts and products for admin)
  + Writing Software Architecture Document (Part 1, 2, 3, 4.0 and 4.6)
  + Design feature functions
  + Implement Database
* In-progress Tasks
  + Implement initial feature functions
* Issues/Obstacles
  + Absent

21127232 - Nguyễn Thanh Bình

* Completed Tasks
  + Draw Use-case diagram and Write Uses-case specification (Create a new product, Delete a product and Update product information)
  + Writing Software Architecture Document (Part 5)
  + Design feature functions
  + Implement Database
* In-progress Tasks
  + Implement initial feature functions
  + Writing Software Architecture Document (Part 6)
* Issues/Obstacles
  + None

21127453 - Hoàng Anh Trà

* Completed Tasks
  + Draw Use-case diagram and Write Uses-case specification (Sign in, Sign up and Search Products)
  + Writing Software Architecture Document (Part 4.1)
  + Design feature functions
  + Implement Database
* In-progress Tasks
  + Implement initial feature functions
* Issues/Obstacles
  + None

22127096 - Trần Phúc Hải

* Completed Tasks
  + Draw Use-case diagram and Write Uses-case specification (Become seller, Post an announcement and Make a product trending)
  + Writing Software Architecture Document (Part 4.3 and 4.4)
  + Design feature functions
  + Implement Database
* In-progress Tasks
  + Implement initial feature functions.
* Issues/Obstacles
  + None

Summary

* Having to delay the “implement initial feature functions” task because of other projects.
* The Software Architecture Document has a lot of mistakes and needs to be updated.
* In the next sprint, Hải (22127096) will focus on testing for sprint 05 instead of back-end coding.