Class: 21CLC10 – Introduction to Software Engineering

Group ID: 04

Group Name: Code999+Bugs

Project Name: 2HandBook

**PLANNING MEETING MINUTES**

Sprint 3 (17/7/2023 - 30/7/2023)

Host: 21127453 - Hoàng Anh Trà

Secretary: 21127453 - Hoàng Anh Trà

Time: 20:35 - 21:10 30/7/2023

Members present: 5

21127189 - Đinh Quý Triều

21127232 - Nguyễn Thanh Bình

**21127453 - Hoàng Anh Trà**

22127096 - Trần Phúc Hải

21127197 - Nguyễn Đức Tuấn

Members absent: 0

About the next sprint (Sprint 4)

* Implement the rest of feature functions
* Revise Software Architecture Document
* Review UI prototype and describe purpose for each screen
* Release version 1

Issues/Obstacles

* Having not done all assignments before deadline
  + All members need to learn a lot about back-end development and find some difficulties in learning them.
  + Having some bugs in merging code and taking a certain amount of time for fixing them.
  + The Software Architecture Document has a lot of mistakes and needs to be updated.
* A member is absent without informing any reasons

Tasks for the next sprint

* Implement the rest of feature functions
* Revise Software Architecture Document
* Complete Software Architecture Document
* Review UI prototype and describe purpose for each screen
* Release version 1 (Will be completed in the next offline meeting)

Assign tasks (More details at Jira)

21127189 - Đinh Quý Triều

* Implement the rest of feature functions (All of Buyer controller: Account, Comment, Order, Product and User controller for Account)
* Revise Software Architecture Document (Controller)
* Review UI prototype and describe purpose for each screen

21127197 - Nguyễn Đức Tuấn

* Implement the rest of feature functions (Seller controller: Comment, Order; User Controller: Comment and Guest controller: Product)
* Revise Software Architecture Document (General information)
* Review UI prototype and describe purpose for each screen

21127232 - Nguyễn Thanh Bình

* Implement the rest of feature functions (Guest controller: Account, Site; User controller: Announcement; Seller controller: Product)
* Revise Software Architecture Document (Deployment)
* Complete Software Architecture Document (Implementation View)
* Review UI prototype and describe purpose for each screen.

21127453 - Hoàng Anh Trà

* Implement the rest of feature functions (All of admin controller: Account, Announcement, Comment, Product)
* Revise Software Architecture Document (Views)
* Review UI prototype and describe purpose for each screen

22127096 - Trần Phúc Hải

* Revise Software Architecture Document (Models & Routes)
* Review UI prototype and describe purpose for each screen.