Class: 21CLC10 – Introduction to Software Engineering

Group ID: 04

Group Name: Code999+Bugs

Project Name: 2HandBook

**WEEKLY SCRUM MEETING MINUTES**

Sprint 4 (31/7/2023 - 13/8/2023)

Members:

21127189 - Đinh Quý Triều

21127197 - Nguyễn Đức Tuấn

21127232 - Nguyễn Thanh Bình

**21127453 - Hoàng Anh Trà**

22127096 - Trần Phúc Hải

About Sprint 4:

* Implement the rest of feature functions
* Revise Software Architecture Document
* Review UI prototype and describe purpose for each screen
* Release version 1

**SPRINT 4 - 05/08 MEETING MINUTES**

Host: 21127453 - Hoàng Anh Trà

Secretary: 22127096 - Trần Phúc Hải

Time: 20:06 - 21:33 05/08/2023

Members present: 5

21127189 - Đinh Quý Triều

21127197 - Nguyễn Đức Tuấn

21127232 - Nguyễn Thanh Bình

**21127453 - Hoàng Anh Trà**

22127096 - Trần Phúc Hải

Members absent: 0

Status Report:

21127189 - Đinh Quý Triều

* In-progress Tasks
  + Implement the rest of feature functions (All of Buyer controller: Account, Comment, Order, Product and User controller for Account)
  + Revise Software Architecture Document (Controller)
  + Review UI prototype and describe purpose for each screen

21127197 - Nguyễn Đức Tuấn

* In-progress Tasks
  + Implement the rest of feature functions (Seller controller: Comment, Order; User Controller: Comment and Guest controller: Product)
  + Revise Software Architecture Document (General information)
  + Review UI prototype and describe purpose for each screen

21127232 - Nguyễn Thanh Bình

* In-progress Tasks
  + Implement the rest of feature functions (Guest controller: Account, Site; User controller: Announcement; Seller controller: Product)
  + Revise Software Architecture Document (Deployment)
  + Complete Software Architecture Document (Implementation View)
  + Review UI prototype and describe purpose for each screen.

21127453 - Hoàng Anh Trà

* In-progress Tasks
  + Implement the rest of feature functions (All of admin controller: Account, Announcement, Comment, Product)
  + Revise Software Architecture Document (Views)
  + Review UI prototype and describe purpose for each screen

22127096 - Trần Phúc Hải

* In-progress Tasks
  + Revise Software Architecture Document (Models & Routes)
  + Review UI prototype and describe purpose for each screen
  + Research testing techniques and areas

Summary

* Revise Software Architecture document, especially GUI.
  + Remember to add edited versions.
* Agree on completion day for software release 1 for testing and work towards the deadline.
* Draft test cases for release 1.

**SPRINT 4 - 12/08 MEETING MINUTES**

Host: 21127453 - Hoàng Anh Trà

Secretary: 21127197 - Nguyễn Đức Tuấn

Time: 20:15 - 21:18 12/08/2023

Members present: 5

21127189 - Đinh Quý Triều

21127197 - Nguyễn Đức Tuấn

21127232 - Nguyễn Thanh Bình

**21127453 - Hoàng Anh Trà**

22127096 - Trần Phúc Hải

Members absent: 0

Status Report:

21127189 - Đinh Quý Triều

* Completed Tasks
  + Implement the rest of feature functions (All of Buyer controller: Account, Comment, Order, Product and User controller for Account)
  + Revise Software Architecture Document (Controller)
  + Review UI prototype and describe purpose for each screen
* To-do Tasks
  + None
* Issues/Obstacles
  + None

21127197 - Nguyễn Đức Tuấn

* Completed Tasks
  + Implement the rest of feature functions (Seller controller: Comment, Order; User Controller: Comment and Guest controller: Product)
  + Revise Software Architecture Document (General information)
  + Review UI prototype and describe purpose for each screen
* To-do Tasks
  + None
* Issues/Obstacles
  + None

21127232 - Nguyễn Thanh Bình

* Completed Tasks
  + Implement the rest of feature functions (Guest controller: Account, Site; User controller: Announcement; Seller controller: Product)
  + Revise Software Architecture Document (Deployment)
  + Complete Software Architecture Document (Implementation View)
  + Review UI prototype and describe purpose for each screen.
* To-do Tasks
  + None
* Issues/Obstacles
  + None

21127453 - Hoàng Anh Trà

* Completed Tasks
  + Implement the rest of feature functions (All of admin controller: Account, Announcement, Comment, Product)
  + Revise Software Architecture Document (Views)
  + Review UI prototype and describe purpose for each screen
* To-do Tasks
  + None
* Issues/Obstacles
  + None

22127096 - Trần Phúc Hải

* Completed Tasks
  + Revise Software Architecture Document (Models & Routes)
  + Review UI prototype and describe purpose for each screen
  + Research testing techniques and areas
* To-do Tasks
  + None
* Issues/Obstacles
  + None

Summary

* All tasks are completed and Tran Phuc Hai (22127096) are planning for testing
* All test cases were prepared completely for the release session